# DT Smile Dental Clinic — Budget Proposal

# Budget Proposal

## DT Smile Dental Clinic — Patient Management System

Prepared for: DT Smile Dental Clinic — Doc Shelay (dentist-owner) + receptionist

Prepared by: Independent developer

Currency: Philippine Peso (₱)

FX note: Conversions use ₱58 = $1 USD. Actual DigitalOcean bills are in USD and will vary with exchange rate.

## 1. Why this quote is different

This is not an agency / enterprise quote. It reflects that:

| Factor | How it affects the price |
| --- | --- |
| Doc Shelay is family (cousin) | Development fee is set as a family / starter rate, not full market |
| Single-clinic setup | Scope stays practical (1 dentist + reception, email reminders only) |
| She owns hosting | Clinic pays DigitalOcean (and email) directly — not marked up |

Quoted development fee: ₱50,000 – ₱80,000 (one-time)

For context only: a full market “Complete” build for the same feature list is often closer to ₱300,000+. That gap is intentional goodwill for a first family client—not because the work is small.

## 2. Recommended path (what to present to Doc Shelay)

| Recommendation | Detail |
| --- | --- |
| Development (one-time) | ₱50,000 – ₱80,000 |
| Suggested midpoint | ₱65,000 |
| Hosting | Paid directly by the clinic on DigitalOcean |
| Lean hosting (start) | Droplet ~₱1,400/mo ($24) — good starter |
| Comfort hosting (optional) | Droplet + managed DB + Spaces + backups ≈ ₱2,900–3,300/mo |
| Maintenance | Optional later — not required at launch |
| Timeline | About 8–12 weeks |
| Notifications | Email only (no SMS) |

## 3. What’s included in ₱50,000–₱80,000

Appointment scheduling (day/week, statuses, conflict check)

Electronic patient records (profile, visits, simple dental chart, file uploads)

Billing & payment monitoring (Cash / GCash / bank / card recording)

Prescriptions (create / print / history) — Doc Shelay only

Email appointment reminders

Basic reports dashboard

Multi-user: Dentist (Doc Shelay) + Reception

Deploy on DigitalOcean under her account

Short training + 30-day bug-fix warranty after go-live

### Suggested payment schedule (development only)

| Milestone | % | Example at ₱65,000 |
| --- | --- | --- |
| Kickoff / scope locked | 40% | ₱26,000 |
| Working demo (patients + appointments + billing) | 40% | ₱26,000 |
| Go-live + training | 20% | ₱13,000 |

## 4. Hosting — she pays DigitalOcean directly

You set it up; her card / her DigitalOcean account so she owns the server and data.

### Option A — Lean start (~₱1,400/mo) — recommended for day one

| Item | Spec | ≈ PHP / mo |
| --- | --- | --- |
| Basic Droplet | 2 vCPU, 4 GB RAM, 80 GB SSD ($24) | ₱1,392 |
| Domain (amortized) | Optional | ₱50–100 |
| Email | Free tier or low paid | ₱0–500 |
| Typical start |  | ≈ ₱1,400 – ₱2,000 |

App + database can run on one droplet at the beginning. Add managed database / Spaces later if needed.

### Option B — Comfort stack (~₱2,900–3,300/mo)

| Item | ≈ PHP / mo |
| --- | --- |
| Droplet $24 | ₱1,392 |
| Weekly backups ~$5 | ₱290 |
| Managed PostgreSQL $15 | ₱870 |
| Spaces $5 | ₱290 |
| Subtotal | ₱2,840 – ₱3,190 |

No SMS costs. Email reminders only.

## 5. Optional maintenance (later — only if she wants)

Not billed automatically. After the 30-day warranty:

| Plan | Includes | PHP / mo |
| --- | --- | --- |
| As-needed | Fixes / small changes billed per request | Agree per task |
| Light retainer | Priority help, small tweaks (~2–4 hrs) | ₱2,000 – ₱3,500 |
| Standard retainer | More hours + monthly check-in | ₱5,000 – ₱8,000 |

For a cousin / first client, as-needed after warranty is often enough.

## 6. Year-1 cost example (family rate)

Assuming ₱65,000 build + lean hosting ₱1,500/mo + no retainer:

| Cost | Amount |
| --- | --- |
| Development | ₱65,000 |
| Hosting + email (12 × ₱1,500) | ₱18,000 |
| Domain / misc | ₱2,000 |
| Year-1 total (approx.) | ≈ ₱85,000 |

With optional light retainer (₱2,500 × 12): ≈ ₱115,000 Year-1.

## 7. Fair expectations at this rate

So this stays healthy for both of you:

Scope stays as in the system specification — new big features after launch are extra or Phase 2

Timeline can flex around a first-client / portfolio build (agree dates in writing)

She pays hosting directly; you don’t absorb server bills

Portfolio credit agreed (e.g. “Built for DT Smile Dental Clinic”) if she’s comfortable

SMS, PhilHealth/HMO APIs, native apps, DICOM imaging remain out of scope

## 8. Not included

SMS / text reminders

PhilHealth / HMO claims integrations

DICOM imaging systems

Native mobile apps

Large Google Sheets cleanup beyond basic patient CSV import

Formal legal/compliance certification

Hardware (PCs, printers, tablets)

Ongoing maintenance unless she opts in later

## 9. Recommendation summary

| Decision | Choice |
| --- | --- |
| Development | ₱50,000 – ₱80,000 (suggest ₱65,000) |
| Why lower than market | Cousin + first client + portfolio |
| Hosting | She pays DigitalOcean (~₱1,400/mo lean start) |
| Maintenance | Optional later |
| Notifications | Email only |
| Next step | Agree fee + dates → build |

## 10. How to say it to her (short)

> Market rate for a full clinic system like this is usually much higher. Because you’re family and this is my first official client, I’m offering development at ₱50,000–₱80,000. You pay hosting yourself on DigitalOcean — about ₱1,400/month to start. After launch I’ll fix bugs for 30 days; ongoing maintenance is optional if you want it later.